SmartCare QA Assistant - Local File Upload (+) And RAG Integration Steps

1. Objective

Enable a + button in chat to upload local files and use those files as retrieval context (RAG) during chat responses.

Expected outcome:

User uploads files from local machine.

Files are parsed, sanitized, chunked, embedded, and indexed.

Chat answers are grounded using retrieved chunks from uploaded files.

--------------------------------------------------------------------------------

2. Current Baseline In Code

Observed in current implementation:

Chat send flow exists and posts to /api/chat.

Placeholder file UI exists in keyword section, but no real upload ingestion for chat.

AI Search storage package exists, but search client implementation is empty.

This means upload + RAG requires both frontend and backend implementation.

--------------------------------------------------------------------------------

3. Frontend Changes (Point By Point)

3.1 Add + Upload Control In Chat Composer

In chat composer area:

Add a visible + button.

Add a hidden input type=file.

Set multiple attribute for multi-file upload.

Restrict accepted file types (for example: .pdf, .docx, .txt, .md, .csv, .json).

Example behavior:

Click + -> open local file picker.

On selection -> upload starts.

3.2 Add Selected Files UI

Add a small panel below composer for selected/attached files.

For each file show:

- File name

- Size

- Status (Uploading, Indexed, Failed)

- Remove action

Keep a client-side array for current attached document ids.

3.3 Add Upload API Call

Create FormData in JavaScript.

Append one or many files.

POST to /api/rag/upload.

Read returned document ids and chunk stats.

Persist ids in the active chat session state.

3.4 Extend sendChat Payload

Current request body has message only. Extend to include:

message

uploaded_doc_ids (array)

session_id (optional but recommended)

When user sends message:

Include uploaded_doc_ids in /api/chat request.

Disable send during request.

Re-enable after response.

3.5 Chat UX And Error Handling

Show upload progress and failure reasons inline.

Block unsupported file types with user-friendly message.

Add retry upload action for failed files.

Optionally keep uploaded files pinned to chat session until removed.

3.6 Optional UI Enhancements

Add Knowledge Sources section in sidebar.

Show active documents and total chunk count.

Add detach/delete document action.

--------------------------------------------------------------------------------

4. Backend Changes (Point By Point)

4.1 Extend Request Models

Update chat request model with:

uploaded_doc_ids: list of strings (default empty)

session_id: optional string

4.2 Add Upload Endpoint

Add new API route:

POST /api/rag/upload

Responsibilities:

Accept multipart files.

Validate file type and size.

Parse text content by file type.

Run PHI sanitization before indexing.

Chunk text.

Generate embeddings.

Store chunks in vector index.

Return document ids and indexing summary.

4.3 Add Retrieval Service Function

Add retrieval function (internal or API):

Input: query text, uploaded_doc_ids, top_k

Output: top relevant chunks with metadata (doc name, chunk id, score)

4.4 Integrate RAG In Chat Endpoint

In /api/chat flow:

If uploaded_doc_ids present:

- Retrieve top-k chunks from AI Search index.

- Build compact grounded context block.

- Pass context into FoundryClient.generate.

If no uploaded docs:

- Keep existing ADO/general routing behavior unchanged.

4.5 Implement AI Search Client

Implement search client module with:

ensure_index()

upsert_chunks(document_id, chunks, metadata)

vector_search(query_embedding, filter_doc_ids, top_k)

delete_document(document_id) (optional)

4.6 Add File Parsers

Add parser layer for allowed types:

PDF parser

DOCX parser

Plain text/markdown/csv/json readers

Normalization:

Convert all parsed content to UTF-8 text.

Remove invalid characters.

Preserve section headings when possible.

4.7 Add Chunking Strategy

Recommended baseline:

Chunk size: 800 to 1200 characters

Overlap: 150 to 200 characters

Store per chunk:

document_id

filename

chunk_id

chunk_text

char_count

upload_timestamp

session_id

4.8 Add Config Settings

Add settings for:

AI_SEARCH_ENDPOINT

AI_SEARCH_KEY

AI_SEARCH_INDEX_NAME

EMBEDDING_MODEL

MAX_UPLOAD_MB

ALLOWED_UPLOAD_TYPES

RAG_TOP_K

4.9 Add Dependencies

Update requirements with selected libraries such as:

azure-search-documents

pypdf

python-docx

optional tokenizer utility

4.10 Add Security And Compliance Controls

Enforce size/type validation server-side.

Reject executable and unsafe formats.

Sanitize PHI before embedding/indexing.

Log all upload/retrieval events for audit.

Apply RBAC for upload and retrieval endpoints if required.

--------------------------------------------------------------------------------

5. API Contracts

5.1 Upload Files

Endpoint:

POST /api/rag/upload

Request:

multipart form-data

files[]

optional session_id

Response:

uploaded_documents: [{document_id, filename, chunks_indexed}]

total_chunks

warnings

5.2 Chat With RAG Context

Endpoint:

POST /api/chat

Request JSON:

message

uploaded_doc_ids

session_id

Response JSON:

assistant_message

response_meta: {rag_used, retrieved_sources_count, sources}

5.3 Optional Document Delete

Endpoint:

DELETE /api/rag/document/{document_id}

Purpose:

Remove document chunks and unlink from session.

--------------------------------------------------------------------------------

6. End-To-End Runtime Sequence

User clicks + and selects files.

Frontend posts files to /api/rag/upload.

Backend validates and parses files.

Backend sanitizes PHI.

Backend chunks text and generates embeddings.

Backend indexes chunks in Azure AI Search.

Backend returns document ids.

User asks a chat question.

Frontend calls /api/chat with uploaded_doc_ids.

Backend retrieves top relevant chunks.

Backend sends grounded context to LLM.

Assistant returns answer with source metadata.

--------------------------------------------------------------------------------

7. Data Stores Needed

Vector index (Azure AI Search)

Chunk embeddings and metadata.

Optional relational store (SQL/Cosmos)

Upload session metadata.

Document ownership and lifecycle.

Blob storage (optional)

Raw file archival if policy requires retention.

--------------------------------------------------------------------------------

8. Reports And Telemetry To Generate

8.1 Operational Metrics

Upload success/failure rate

Average indexing latency

Average retrieval latency

Chunks per document

8.2 RAG Quality Metrics

Retrieval hit count per query

Source utilization frequency

User feedback signals for groundedness

8.3 Security Metrics

PHI sanitization event counts

Rejected file attempts by policy

Audit trail completeness

--------------------------------------------------------------------------------

9. Recommended Phased Rollout

Phase 1 (MVP):

+ upload button in chat

Single file type support (txt/md/pdf)

Basic upload, chunk, index, retrieve

Chat grounding with source list

Phase 2:

Add docx/csv/json parsers

Multi-file upload and per-session persistence

Better ranking and reranking

Phase 3:

Document lifecycle APIs (delete/expire)

Advanced observability dashboards

Governance and RBAC hardening

--------------------------------------------------------------------------------

10. Implementation Checklist

Frontend checklist:

Add + button and hidden file input

Add selected files panel and statuses

Integrate /api/rag/upload call

Extend /api/chat payload with uploaded_doc_ids

Handle errors, retries, and disabled states

Backend checklist:

Add upload endpoint

Add parser and sanitizer pipeline

Add chunking and embedding pipeline

Implement AI Search client functions

Integrate retrieval in chat path

Add configs, validation, and audit logs

Testing checklist:

Upload valid and invalid file types

Verify PHI sanitization path

Verify retrieval uses only attached docs

Verify chat response includes grounded sources

Verify no regression in existing ADO-grounded chat behavior

--------------------------------------------------------------------------------

11. Final Notes

This approach keeps your existing ADO-focused assistant behavior intact while adding document-grounded RAG as an optional capability. The + upload workflow can coexist with current prompts and progressively expand from MVP to enterprise-grade implementation.